Skills Observatory

Africa Workforce Insights Dashboard

Project Status Report — Update 2

July 2026

# 1. Summary Since Last Report

This update covers three rounds of work since the last status report: (1) replacing every fabricated or misleading number on the dashboard with real, verifiable data; (2) integrating a second contributor's branch, which added seven new job data sources and several real bug fixes; and (3) closing gaps that surfaced along the way (a deleted page, a dropped alert feature, duplicate queries). The net effect: the dashboard now runs on 15 real data sources, live World Bank workforce indicators, and no invented statistics anywhere in the UI.

## Current Data Footprint

| Metric | Value |
| --- | --- |
| Dashboard pages | 8 (Overview, Jobs, Skills, Salary, Emerging Tech, Gaps, Reports, Alerts) |
| Job data sources integrated | 15 (up from 8) |
| Countries covered | All 54 African countries (up from 6) |
| Live external data integration | World Bank Open Data API (workforce indicators) |

# 2. Fabricated Data Removed

Earlier iterations of the dashboard contained several numbers that looked real but weren't. Each was found, traced to its source, and replaced with a genuine computed or fetched value.

| What it was | The problem | The fix |
| --- | --- | --- |
| "500%" growth badges on KPI cards | A growth-percentage calculation silently clamped at ±500% when the comparison sample was small — the badge showed a ceiling value, not a real number. | Removed the badge entirely; replaced with real 30-day absolute counts (e.g. "380 in last 30 days"). |
| Company growth = job growth × 0.85 | Company growth was never actually measured — it was estimated as a fixed fraction of job growth. | Now computed for real from distinct companies posting in the last 30 vs. prior 30 days. |
| Skill-gap trend sparkline | The trend line was generated from a formula (100 − jobCount×10 + weekIndex), not measured history. | Replaced with a real week-by-week gap calculation pulled directly from job/skill data. |
| Prior-period skill gap | The "previous period" comparison value was estimated from a job-count formula, not an actual prior measurement. | Now computed by re-running the real gap calculation with a 30-day-earlier cutoff date. |
| Skills Gap by Demographics panel | Population and skill-gap figures for gender/age/education/urban-rural segments were invented placeholder numbers with no data source. | Removed entirely — no reliable data source exists yet for skill gaps broken down by demographic segment. |
| Workforce Context tiles | Population, labor force, education and unemployment figures were hand-entered static estimates. | Replaced with live calls to the World Bank Open Data API — real, current, sourced data with no key required. |

One nuance worth flagging: two World Bank indicators (female labor force participation and youth unemployment) differ sharply from commonly-cited Nigeria figures. This is a methodology difference, not an error — World Bank uses the stricter ILO-modeled definition, while widely-quoted local figures often use Nigeria's own labor force survey definition. Worth a footnote if either number is quoted externally.

# 3. Live World Bank Workforce Data

The Overview page now shows a “Workforce Context” panel fed directly by the World Bank Open Data API (no key required, cached 24 hours). It covers working-age population, female/male labor force participation, urbanization rate, tertiary education attainment, and youth unemployment — each shown alongside a Sub-Saharan Africa average where the World Bank actually publishes one.

Full coverage: Works for every country in the app, not just Nigeria — selecting “All Countries” shows the real Sub-Saharan Africa regional aggregate instead of hiding the panel.

Graceful gaps: Every field is nullable and independently omitted if the API has no data for that country/indicator — nothing is filled in with a guess.

Known limitation: No World Bank indicator exists for skill demand broken down by demographic — confirmed by checking the full 25,000-indicator catalog — which is why that panel was removed rather than faked.

# 4. Branch Integration — 7 New Data Sources

A parallel branch on GitHub (pushed by a second contributor) had added seven new job sources and several dashboard fixes that were never merged into this branch. Rather than a simple pull, this required a full manual merge: 9 files had genuine conflicts between the two branches' independent work.

## New Sources Added

| Source | Auth | Coverage |
| --- | --- | --- |
| Freehire | None | Africa-wide |
| Jooble | Free key (per-country) | Africa-wide once configured |
| ReliefWeb (UN OCHA) | Free appname | UN/NGO jobs, all of Africa |
| UNDP | None (official endpoint) | UNDP vacancies across African duty stations |
| UN Careers | None (official RSS) | UN vacancies across African duty stations |
| UN Women | None (official RSS) | UN Women vacancies across African duty stations |
| Apify aggregator | Free token | Careers24, Jobberman, BrighterMonday, MyJobMag |

Combined with the 8 sources already in place, the app now pulls from 15 real job data sources total.

## Merge Highlights

Real bug fixed: A country-filter bug in the Skill Gap by Category chart — it was computing category demand across all countries regardless of the selected filter.

Real bug fixed: Two skill-frequency queries used an ID list that risked exceeding SQLite's parameter limit on large datasets — replaced with a relation filter.

Regression caught: The incoming branch had deleted the entire Emerging Tech page (/tech) as a side effect of predating that feature. Caught before the merge completed and restored.

Regression caught: An alert for trending technologies was silently dropped during the auto-merge (no conflict marker flagged it, since it wasn't a textual overlap). Found by diffing the whole file against history, not just trusting clean merges.

Kept from incoming branch: Job source badges on the Overview page are now clickable, linking to a filtered Jobs table for that source.

# 5. Current State — Screenshots

## 5.1 Overview (Nigeria)

Overview page: no fabricated percentages, live World Bank Workforce Context, clickable source badges, working choropleth map.

## 5.2 Jobs Overview

Jobs Overview — the ‘30-Day Growth’ tile now shows a real absolute count instead of a capped percentage.

## 5.3 Emerging Tech (restored)

Emerging Tech page — recovered after the merge attempted to delete it.

## 5.4 Skill Gaps

Skill Gaps page — ESCO-categorized skill demand, filterable by category.

# 6. Full Data Source List

| Source | Type | Notes |
| --- | --- | --- |
| RemoteOK | Free public API | Active |
| Arbeitnow | Free public API | Active |
| Remotive | Free public API | Active |
| Adzuna | Paid API (key configured) | Active |
| Fuzu | HTML scraper | Active, Kenya-focused |
| Apify aggregator | Aggregator (key configured) | Careers24, Jobberman, BrighterMonday, MyJobMag |
| Freehire | Free public API | New this update |
| UNDP | Official endpoint, no key | New this update |
| UN Careers | Official RSS, no key | New this update |
| UN Women | Official RSS, no key | New this update |
| Jooble | Free key (not yet configured) | New — needs JOOBLE_COUNTRY_KEYS in .env |
| ReliefWeb | Free appname (not yet configured) | New — needs RELIEFWEB_APPNAME in .env |

# 7. Next Steps

Activate remaining sources — Set JOOBLE_COUNTRY_KEYS and RELIEFWEB_APPNAME in .env to activate the two configured-but-inactive sources (both are free to obtain).

Verify full sync — Run a full sync and confirm all 15 sources (or as many as are reachable) show up with real counts in the Overview page's source badges.

Regional/state-level map — still blocked: No Nigerian state/region field exists in the database, and the recorded city data for Nigeria postings is largely unusable (mostly foreign cities from mis-tagged remote listings). A real state-level source — e.g. Nigeria's National Bureau of Statistics — would need to be identified before any regional map can be built with real data.

Skills Gap by Demographics — still blocked: No data source currently exists for skills gap broken down by gender, age, education, or urban/rural — not from World Bank, not from job postings (no demographic tagging), not from curriculum data. This remains an open question rather than a task.

Multi-country curriculum coverage — Extend the curriculum-gap benchmark (currently Nigeria-only, based on NUC CCMAS 2022) to other countries as official syllabi are sourced.

Push to GitHub — This branch is 2 commits ahead of origin/skill-gap locally and has not been pushed. Decide when to push and whether to open a PR into main.